SCRAPER HUB SYSTEM

Business Requirements Specification and Project Plan

| Technology stack | Python, Playwright, PostgreSQL, REST API, scheduler, admin UI |
| --- | --- |
| Primary purpose | Continuously collect market-facing pricing, product, tariff, fee, and plan data from Zimbabwean websites |
| Mandatory features | Manual URL scraping, data review page, outbound integration endpoint, audit trail, and monitoring |
| Delivery posture | MVP first, then scale to category-specific extractors and integrations |

Prepared for: Scraper hub system initiative
This document combines the business requirements specification (BRS) and an execution-ready project plan for a centralized scraping platform that supports automated crawls, manual ad hoc scraping, curated data display, and outbound delivery to downstream systems.

# 1. Executive summary

The proposed Scraper Hub System is a centralized web data acquisition platform that automatically and manually collects public pricing, product, tariff, fees, plan, and policy information from selected Zimbabwean telecom, banking, insurance, hospitality, education, utilities, solar, and transport websites. The system will use Playwright for browser automation, Python for orchestration and extraction logic, and PostgreSQL for operational storage and history management.

The platform is intended to solve three business problems at once: fragmented data collection, lack of traceability when public websites change, and slow distribution of updates to downstream systems. The solution will therefore include scheduled scraping jobs, manual URL scraping, a web page for browsing scraped data, and an integration endpoint that publishes normalized records to other systems.

# 2. Business goals and objectives

• Create one controlled hub for collecting publicly available commercial and reference data from target websites.

• Reduce manual monitoring effort for price changes, product launches, fee adjustments, and tariff updates.

• Capture historical snapshots so that changes over time can be audited and compared.

• Enable business users or analysts to trigger manual scraping of an arbitrary URL within approved rules.

• Provide a simple user interface for viewing raw and normalized scraped data.

• Expose a secure endpoint to push or deliver validated information to downstream systems.

# 3. Scope

In scope for MVP:

• Source registration for predefined websites and source categories.

• Playwright-based scraping for HTML pages, dynamic pages, and simple pagination flows.

• Extractor templates for tariffs, bundles, plans, fees, rates, product summaries, and service metadata.

• Manual URL scraping via admin UI or authenticated API.

• Data storage for raw payloads, extracted fields, normalized records, screenshots, and run logs.

• A data viewer page with search, filters, source drill-down, run history, and record comparison.

• An outbound API or webhook-style endpoint to send selected normalized information to external systems.

• Scheduling, retries, failure alerts, and audit logs.

Out of scope for MVP (planned later or optional):

• Circumventing hard anti-bot controls or solving captchas without approved human intervention.

• Scraping authenticated customer-private content.

• Machine-learning document understanding as a first release dependency.

• Large-scale distributed crawling across thousands of domains.

# 4. Source landscape and acquisition model

The source list supplied for the project spans multiple sectors. The acquisition model should treat each source as a registered asset with sector, subcategory, URL, extraction profile, schedule, and validation rules.

| Sector | Primary sources | Typical data | Scraping notes |
| --- | --- | --- | --- |
| Telecoms | Econet, NetOne, Telecel | Bundles, voice rates, tariff tables, promo plans | Mostly structured HTML with dynamic blocks |
| Banking | CBZ, FBC, Stanbic, ZB, NMB, Ecobank | Products, fees, account info, loans, rate and product pages | Mixed corporate CMS sites, some deeper subpages |
| Insurance | Old Mutual, NICO, Zimnat, Fidelity Life, Britam | Personal products, pricing, benefits, policy summaries | May require category traversal and product cards |
| Hotels | Hotel sites and Booking.com | Room or accommodation rates, package content, hotel metadata | Aggregator pages are more dynamic and may need cautious rate extraction |
| Schools and universities | Ministry, school sites, UZ, NUST, MSU, GZU | Fee pages, admissions content, notices | Many education pages may move content into PDF notices |
| Utilities and solar | ZESA, ZINWA, ZERA, providers | Tariffs, policy pages, product listings | Strong candidate for mixed HTML and document scraping |
| Mobility and transport | ZIMRA, ZUPCO and others | Fees, route information, transport charge notices | May rely on notice pages and downloadable files |

# 5. Assumptions and design principles

• The platform will only collect information that is publicly accessible and legally permitted for the organization to use.

• Different sites will require different extraction strategies; therefore the system must separate crawling from extraction rules.

• Website layouts will change, so selector versioning, screenshots, run replay, and alerts are mandatory design elements.

• Some pages will contain tables, cards, accordions, tabs, or downloadable PDFs. The system must support at least HTML-first extraction and a document fallback path.

• All important changes should be historized, not overwritten, so downstream systems can consume the latest state while analysts keep access to prior states.

# 6. Stakeholders and user roles

| Role | Responsibilities |
| --- | --- |
| Business owner | Sets scope priorities, approves categories and acceptance criteria |
| Operations analyst | Reviews runs, triggers manual scraping, checks extracted records |
| Data consumer / downstream system owner | Consumes outbound API payloads or pushed updates |
| Administrator | Manages sources, schedules, credentials, users, and system settings |
| Developer / maintainer | Builds extractors, monitors failures, fixes selectors and deploys updates |

# 7. Functional requirements

| ID | Feature | Requirement |
| --- | --- | --- |
| FR-01 | Source registry | System shall maintain a source registry with sector, organization, URL, source type, extraction template, schedule, active flag, and tags. |
| FR-02 | Scheduled scraping | System shall execute scheduled scraping jobs per source or source group using configurable cron-like schedules. |
| FR-03 | Manual URL scraping | Authorized users shall be able to enter a URL and trigger an ad hoc scrape using a chosen extractor profile or auto-detection. |
| FR-04 | Playwright browser execution | System shall support headless browser execution for dynamic content, delayed rendering, navigation, cookies, and JavaScript-heavy pages. |
| FR-05 | Raw evidence capture | Each run shall store HTML, final URL, timestamps, HTTP/browser context summary, and screenshot evidence where applicable. |
| FR-06 | Structured extraction | System shall extract structured fields such as product name, price, currency, validity period, bundle size, fee type, product category, notice date, and source page metadata. |
| FR-07 | Normalization | System shall transform source-specific outputs into normalized record types with consistent field naming and change tracking. |
| FR-08 | Validation rules | System shall validate mandatory fields, price formatting, duplicate detection, and record quality before publishing. |
| FR-09 | Change detection | System shall identify new, changed, unchanged, and removed records compared with the latest accepted baseline. |
| FR-10 | Scraped data page | System shall provide a page for viewing scraped data with filters by source, sector, category, date, record status, and currency. |
| FR-11 | Run history page | System shall provide run summaries, durations, success/failure status, error logs, screenshots, and extracted record counts. |
| FR-12 | Record drill-down | System shall allow users to open a record and view raw source evidence, normalized output, and field lineage. |
| FR-13 | Outbound endpoint | System shall expose an authenticated endpoint or webhook delivery mechanism for sending approved records to external systems. |
| FR-14 | Re-delivery | System shall support retry or replay of outbound deliveries for failed downstream transmissions. |
| FR-15 | Notifications | System shall send alerts for source failures, parsing anomalies, selector breakages, and repeated delivery failures. |
| FR-16 | User and access control | System shall support at minimum administrator and analyst roles with authenticated access to the UI and APIs. |

# 8. Non-functional requirements

| ID | Area | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | A single standard page scrape should complete within a target of 30-90 seconds depending on page complexity; batch schedules should support concurrent workers. |
| NFR-02 | Scalability | Architecture should support adding new source types and extractor templates without large code rewrites. |
| NFR-03 | Availability | Admin UI and API target 99.5% monthly availability for production excluding planned maintenance. |
| NFR-04 | Security | TLS in transit, encryption for secrets, role-based access, audit logs, and IP or token controls for integration endpoints. |
| NFR-05 | Maintainability | Selector logic and extraction mapping should be modular, versioned, and testable per source. |
| NFR-06 | Observability | Structured logs, job metrics, error traces, screenshot evidence, and health dashboards are required. |
| NFR-07 | Data quality | Publishing to downstream systems must be gated by validation status and optional analyst approval for sensitive categories. |
| NFR-08 | Compliance | The system must operate within website terms, legal guidance, and organizational policy for public data collection. |

# 9. Target solution architecture

• Presentation layer: admin web UI for source management, manual scraping, run monitoring, and data viewing.

• API layer: internal REST API for source control, run execution, data retrieval, and outbound delivery management.

• Scraping engine: Playwright workers coordinated by Python job runners and source-specific extractor modules.

• Normalization layer: record mappers, validators, deduplication logic, and change detection services.

• Persistence layer: PostgreSQL for operational data, history, source configuration, job logs, and delivery logs; object storage can be added later for screenshots or large raw files.

• Scheduling and queueing: cron or scheduler plus background workers such as Celery, RQ, Dramatiq, or a simpler async worker model for MVP.

• Integration layer: outbound endpoint, webhook dispatcher, or polling API for downstream consumers.

# 10. Core data entities

| Entity | Purpose | Key fields |
| --- | --- | --- |
| source | Registered source/site definition | id, sector, name, base_url, extractor_type, schedule, active |
| source_page | Registered target page or discovered page | id, source_id, url, page_type, selector_profile |
| scrape_run | One execution instance | id, source_id, trigger_type, started_at, ended_at, status, duration_ms |
| raw_capture | Evidence from a run | run_id, html, screenshot_path, final_url, response_meta |
| extracted_record | Source-specific structured output | run_id, record_hash, payload_json, quality_status |
| normalized_record | Canonical business record | id, entity_type, source_id, category, title, price, currency, attributes_json, valid_from, valid_to |
| change_event | Diff outcome | record_id, change_type, old_value, new_value, detected_at |
| delivery_event | Outbound transmission log | target_system, payload_ref, status, attempt_count, response_summary |
| user_audit_log | User action audit | user_id, action, entity_type, entity_id, created_at |

# 11. UI requirements

Minimum UI pages for MVP:

• Dashboard: source health, latest runs, failures, pending reviews, and recent change counts.

• Sources page: list, filter, add, edit, activate/deactivate, test scrape, and schedule management.

• Manual scrape page: URL input, extractor selection, run button, immediate status, raw output preview, and save option.

• Scraped data page: filterable list/grid of normalized or raw records with export, compare, and detail view.

• Run history page: execution log with status, counts, durations, screenshots, and technical errors.

• Delivery page: downstream endpoint configuration, payload preview, send/retry controls, and delivery audit.

# 12. API requirements

| Endpoint | Purpose | Notes |
| --- | --- | --- |
| POST /api/scrapes/manual | Trigger manual URL scrape | Auth required; accepts URL, extractor profile, and run options |
| POST /api/sources/{id}/run | Trigger registered source scrape | Auth required |
| GET /api/runs | List runs with filters | Supports pagination and status filters |
| GET /api/runs/{id} | Get run details | Returns logs, records, evidence links |
| GET /api/records | List normalized records | Supports sector, source, category, date, and search filters |
| GET /api/records/{id} | Get record detail | Includes lineage and change history |
| POST /api/deliveries/send | Send selected records to downstream system | Auth required; supports replay or batch send |
| POST /api/integrations/webhook | Optional inbound registration endpoint | If external systems register callback URLs |

Outbound delivery design options:

• Push model: Scraper Hub sends JSON payloads to configured external webhooks when approved changes are detected.

• Pull model: external systems call Scraper Hub APIs to fetch latest approved records.

• Hybrid model: push on change and allow replay/pull for reconciliation.

# 13. Data extraction approach

• Source adapter level: navigation rules, wait conditions, authentication strategy if ever approved, and anti-fragile browser behavior.

• Extractor level: CSS/XPath selectors, text cleaning, table parsers, card parsers, JSON-LD readers, and PDF fallback modules.

• Normalizer level: canonical business schema per sector, e.g., telecom bundle, bank product, insurance policy product, hotel rate, education fee, utility tariff.

• Rule versioning: extractor versions linked to runs so historical outputs remain explainable after selector changes.

# 14. Validation and quality controls

• Required-field checks per record type.

• Currency and numeric parsing validation.

• URL and page-title consistency checks.

• Record hashing for duplicate detection.

• Screenshot and HTML evidence retention for failed or changed records.

• Optional analyst review for high-impact categories before outbound sending.

# 15. Security, governance, and operations

• Use service accounts and secret management for any protected credentials or API tokens.

• Protect admin UI and APIs with authentication, RBAC, and rate limits.

• Store sensitive integration secrets encrypted at rest.

• Maintain audit logs for manual runs, source edits, retries, and external deliveries.

• Define a governance rule for allowed domains and disallowed manual URL targets to prevent misuse.

# 16. Acceptance criteria for MVP

1. At least one scraper is working end-to-end in each target macro category or at minimum the priority sectors agreed by the sponsor.

2. An authenticated user can submit a manual URL and receive stored raw and structured results.

3. The scraped data page displays stored records with filters and record details.

4. The system detects record changes between runs and marks them clearly.

5. A downstream system can receive sample payloads through the defined outbound endpoint or webhook delivery mechanism.

6. Runs, failures, screenshots, and delivery attempts are auditable in the application.

# 17. Project plan overview

Recommended delivery approach: 12-week MVP followed by hardening and source expansion. The exact duration may vary depending on team size and how many initial source adapters are prioritized.

| Phase | Workstream | Indicative timing | Outputs |
| --- | --- | --- | --- |
| Phase 0 | Initiation and discovery | Week 1 | Confirm priority source list, legal boundaries, data model, and success measures |
| Phase 1 | Architecture and setup | Week 2 | Repo, CI/CD, environment, database schema, queue/scheduler, base services |
| Phase 2 | Core scraping engine | Weeks 3-4 | Playwright worker, source registry, run logging, raw capture, extractor framework |
| Phase 3 | Data model and UI | Weeks 5-6 | Normalization, change detection, dashboard, data page, run history |
| Phase 4 | Manual scraping and integrations | Weeks 7-8 | Manual URL page, API endpoints, outbound delivery module, auth/RBAC |
| Phase 5 | Priority source onboarding | Weeks 9-10 | Implement and tune agreed source adapters and validation rules |
| Phase 6 | Testing and rollout | Weeks 11-12 | UAT, performance tuning, monitoring, documentation, training, release |

# 18. Work breakdown structure

| WBS | Component | Description |
| --- | --- | --- |
| 1.0 | Project management and governance | Kickoff, RAID log, status reporting, steering decisions |
| 2.0 | Requirements and design | BRS, architecture, UI wireframes, source prioritization |
| 3.0 | Platform foundation | Repository, environments, containerization, CI/CD, PostgreSQL schema |
| 4.0 | Scraping engine | Playwright runners, browser configuration, retries, evidence capture |
| 5.0 | Extraction framework | Selector engine, parsers, normalization, validation, change detection |
| 6.0 | Application UI and API | Dashboard, sources page, manual URL page, data page, run history, auth |
| 7.0 | Integration services | Outbound API/webhook delivery, replay, delivery logs |
| 8.0 | Source onboarding | Telecom, banking, insurance, education, utilities, hotels, transport |
| 9.0 | Quality assurance and release | Unit tests, integration tests, UAT, release readiness |
| 10.0 | Support and handover | Runbook, admin guide, training, post-go-live hypercare |

# 19. Team structure and indicative effort

| Role | Indicative effort | Focus |
| --- | --- | --- |
| Project manager / product owner | 0.3-0.5 FTE | Scope, decisions, coordination |
| Solution architect / lead engineer | 0.5-1.0 FTE | Architecture, standards, technical leadership |
| Backend engineer | 1.0 FTE | APIs, data model, delivery services, scheduler |
| Scraping engineer | 1.0 FTE | Playwright workflows, extractor modules, source onboarding |
| Frontend engineer | 0.5-1.0 FTE | Admin UI and data pages |
| QA engineer / analyst | 0.5 FTE | Test cases, UAT, regression validation |
| DevOps support | 0.2-0.4 FTE | Deployment, monitoring, security hardening |

# 20. Delivery backlog for MVP

• Epic A - Source management and scheduling

• Epic B - Scrape execution engine and raw evidence capture

• Epic C - Extraction, normalization, and change detection

• Epic D - Manual URL scraping

• Epic E - Scraped data view and run history

• Epic F - Outbound endpoint and delivery retries

• Epic G - Security, monitoring, and auditability

• Epic H - Initial source onboarding and UAT

# 21. Risks and mitigation plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website layout changes | High | Use modular extractors, screenshots, alerting, smoke tests, and fast selector patch releases |
| Dynamic or anti-bot behavior | Medium/High | Use Playwright waits, throttle politely, rotate execution patterns only within approved policy, and keep fallback review process |
| PDF-based notices | Medium | Add PDF ingestion path and parser capability early for education and utilities sources |
| Data inconsistency across sources | Medium | Implement normalization rules, source confidence tags, and analyst review where needed |
| Integration failures downstream | Medium | Retry queues, dead-letter handling, delivery logs, and replay tools |
| Scope inflation from too many sources | High | Prioritize by value and onboard in waves rather than all sites at once |

# 22. Recommended implementation order

1. Start with telecoms and one or two banking sites because they are strong candidates for structured, repeatable public pricing extraction.

2. Next onboard utilities and universities because tariff and fee changes are high-value and often time-sensitive.

3. Then add insurance and hotel sources, where product structure may vary more and rate extraction may need stricter validation.

4. Leave broad school-site discovery and very dynamic aggregator scraping for a later wave unless it is a sponsor priority.

# 23. Technical recommendation stack

• Python FastAPI or Django Ninja / DRF for APIs and admin-facing backend services.

• Playwright for browser automation and rendered-page extraction.

• PostgreSQL for core transactional and historical data.

• Redis with Celery/RQ/Dramatiq for background jobs if asynchronous throughput is needed.

• React, Vue, or server-rendered templates for the UI depending on team preference; a lean admin UI is sufficient for MVP.

• Docker-based deployment with environment separation for dev, test, and production.

• Prometheus/Grafana or equivalent plus centralized logs for monitoring.

# 24. Final recommendation

Proceed with a phased MVP rather than attempting every listed source at once. Build a reusable core platform first, onboard a small priority set of sources, prove manual scraping, validate the scraped-data page, and complete the outbound integration contract with one downstream system. Once the core is stable, add sector-specific extractors and document-processing capabilities for the broader source portfolio.

# Appendix A. Suggested canonical record types

| Record type | Illustrative canonical fields |
| --- | --- |
| telecom_bundle | operator, bundle_name, type, data_mb, minutes, sms, validity, price, currency |
| voice_tariff | operator, call_type, rate_value, rate_unit, destination, currency, effective_date |
| bank_product | bank, product_name, segment, fee_type, fee_amount, rate, currency, notes |
| insurance_product | provider, product_name, category, premium_from, currency, benefit_summary |
| hotel_rate | hotel, room_type, board_basis, nightly_rate, currency, booking_conditions |
| education_fee | institution, programme_or_grade, fee_type, term_or_semester, amount, currency |
| utility_tariff | provider, tariff_name, customer_type, unit_rate, fixed_charge, currency, effective_date |